# Project Planning

## 1. Business Objectives

The main objective of this project is to provide a structured and automated process for employees to request licensed software through the ServiceNow Service Catalog.

### Key objectives include:

- Provide a standardized Software Installation Request catalog item.

- Allow employees to submit software requests by providing the required details.

- Automate the approval process for software installation requests.

- Automatically create and assign fulfillment tasks to the appropriate IT Support team.

- Reduce manual communication and coordination between employees, managers, and IT Support.

- Provide centralized tracking of software requests and their current status.

- Automatically handle software installation issues, such as license availability problems.

- Improve the employee experience by providing a faster and more transparent software request process.

## 2. Functional Scope

The functional scope of the project includes:

- Service Catalog Item: Create a catalog item for employees to request licensed software.

- Request Form: Provide fields/variables such as Software Name, Version Required, License Justification, and Urgency.

- Request Creation: Generate a ServiceNow request and requested item when the employee submits the form.

- Approval Process: Route the request to the appropriate manager/approver for approval.

- Task Automation: Automatically create a catalog task for the IT Support/Software Support team after approval.

- Task Fulfillment: Allow IT Support to update the task status while installing the requested software.

- Request Tracking: Allow employees and support teams to monitor the progress of the request.

- Exception Handling: Create an Incident automatically when the request is placed On Hold because the required license is unavailable.

- Notifications: Keep employees and relevant users informed about important request updates.

- Update Set: Capture the project configurations so they can be transferred to another ServiceNow instance.

## 3. Stakeholder Mapping

| Stakeholder | Role | Needs / Expectations | Impact of Automation |
| --- | --- | --- | --- |
| Employee / End User | Requests licensed software | Easy request submission, quick approval, software installation, and request-status visibility | Faster software access and transparent tracking |
| Manager / Approver | Reviews and approves the request | Clear request information and simple approval process | Faster and structured approval |
| IT Support / Software Support | Installs the requested software | Complete request information and automatically assigned tasks | Reduced manual coordination and better task management |
| ServiceNow Administrator | Configures and maintains the system | Flexible configuration, workflows, business rules, and notifications | Easier maintenance and scalable automation |

## 4. Project Execution Roadmap

The project can be implemented through the following milestones:

| Milestone | Major Activities |
| --- | --- |
| Milestone 1 – Project Setup | Create Update Set and prepare the ServiceNow environment |
| Milestone 2 – Service Catalog | Create Software Installation Request catalog item and required variables |
| Milestone 3 – Request & Approval | Configure request submission and manager approval process |
| Milestone 4 – Flow Designer Automation | Automate approval, task creation, assignment, and status updates |
| Milestone 5 – Fulfillment | Create and manage IT Support catalog tasks |
| Milestone 6 – Exception Handling | Configure Business Rule to handle On Hold/license-related situations |
| Milestone 7 – Notifications & Tracking | Configure request-status updates and notifications |
| Milestone 8 – Testing | Test request submission, approval, task creation, fulfillment, and exception handling |
| Milestone 9 – Deployment | Complete the Update Set and prepare the configuration for transfer |

### Skills / Technologies Used

- ServiceNow Service Catalog

- Service Catalog Items

- Catalog Variables

- Flow Designer

- Catalog Tasks

- Business Rules

- GlideRecord / Server-Side JavaScript

- ServiceNow Tables

- Notifications

- Update Sets

- ServiceNow Administration